|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| Risks | Category | Probability | Impact | RMMM |
| Size estimate may be significantly low Larger number of users than planned less reuse than planned  End users resist system  Delivery deadline will be tightened Fundin will be lost  Customer will change requirements Technology will not meet expectations Lack of training on tools  Staff inexperienced  Staff turnover will be high | PS  PS  PS  BU  CU  PS  TE  DE  ST  ST | 60%  30  70  40  50  40  80  30  80  30  60 | 2  3  2  3  2  1  2  1  3  2  2 |  |